# Intern Project Plan: Production Engineering & MLOps

Project: SportsBuddy (Scaling Phase)

Role: Backend & MLOps Engineer

Duration: 10 Weeks

Goal: Take our current MVP and turn it into a production-ready system that handles 10k+ users. The focus is on stability, real ML models, and seamless integration with our mobile app.

# 📅 10-Week Roadmap

## Phase 1: Stability First (Weeks 1-2)

*The system works, but it's fragile. We need to lock it down.*

Testing:** Write `pytest` cases for all major endpoints. We need >80% coverage before we scale.

CI/CD:** Set up GitHub Actions so tests run automatically on every PR.

Fixes:** Patch any edge cases found during testing.

## Phase 2: Real Machine Learning (Weeks 3-5)

*Replace our placeholder logic with actual intelligence.*

Models: Swap the current heuristic matching with trained Scikit-Learn** models.

Pipeline:** Build a script that automatically retrains the model when new data comes in.

Data:** Generate realistic synthetic data to verify the model actually works.

## Phase 3: App Integration & Analytics (Weeks 6-8)

*Connect the web map to the mobile app ecosystem.*

Real-time Sync:** When a user registers on the Mobile App, they must appear on the Web Map immediately (sub-second latency).

Connect Flow: When a user clicks "Connect", trigger the App Download** prompt.

Tracking:** Add precise event tracking for conversion funnels (who clicks what and when).

## Phase 4: Production Scale (Weeks 9-10)

*Prepare for the flood of users.*

Monitoring: Set up Prometheus & Grafana** so we can see errors in real-time.

Load Testing:** Blast the system with 10k concurrent users to ensure it doesn't crash.

Security:** Add rate limiting to prevent abuse.

# 🛠️ Tech Stack

Backend:** Python, FastAPI, PostGIS, Redis

ML:** Scikit-Learn, Pandas

Ops:** Docker, GitHub Actions, Grafana

# ✅ Definition of Done

Test coverage is over 80%.

ML models are trained and running in production.

New mobile app users show up on the web map instantly.

We have live dashboards showing system health.